Phase 4: Project Planning Document

Project Title: Import Data using transform maps (spreadsheets).

# 1. Implementation Schedule

The following sequence details the step-by-step technical implementation schedule for executing the data migration workflow within Service Now.

| Step | Phase Description | Key Deliverables & System Components | Target Completion |
| --- | --- | --- | --- |
| Step 1 | Data Source Preparation & Formatting | Audit, clean, and format raw dataset into standardized Excel format (.xlsx setup). Ensure headers strictly align with standard data conventions. | Date:28.09.26 |
| Step 2 | Target Table Schema Definition | Configure destination Service Now target table (u_employee_test setup) with appropriate custom fields, display attributes, and system parameters. | Date:29.09.26 |
| Step 3 | Staging Table & Import Set Setup | Create import set configuration and establish the staging table (u_employee_import setup) to receive raw spreadsheet payloads. | Date:30.09.26 |
| Step 4 | Transform Map & Coalesce Configuration | Define field mappings between u_employee_import and u_employee_test. Establish primary key coalesce settings to manage insert/update logic. | Date:01.10.26 |
| Step 5 | Data Transformation Execution & Dashboard Setup | Run import set transform, validate target record populated states, and build validation dashboards/reports for monitoring data integrity. | Date:02.10.26 |

# 2. Risk Assessment & Mitigation

Potential technical risks identified for this data pipeline, along with their enforced systematic controls and preventive strategies:

| Identification | Potential Risk | Impact Analysis | Mitigation Strategy |
| --- | --- | --- | --- |
| Risk 1 | Duplicate Record Creation | Re-importing source data or multi-run executions could flood the target table (u_employee_test) with redundant employee entries, corrupting reporting accuracy. | Enforce Coalesce ControlsSet Coalesce = True on the unique Employee ID field (u_employee_id) within the Transform Map settings. This enforces an update/upsert operation rather than creating redundant inserts. |
| Risk 2 | Schema Data Type Mismatch | Incompatibilities between spreadsheet cell formatting and target ServiceNow column types can lead to truncated text, unparsed dates, or total transform script errors. | Pre-align String & Field TypesStandardize source columns and staging table schema (u_employee_import) to match the target table specs prior to execution. Ensure string length limits accommodate maximum input lengths. |